SELF-SERVICE, NO TICKET NEEDED — HANDOFF SUMMARY Go-Live Readiness Note Project: Northstar Support Deflection MVP ¦ Prepared for: Northstar Retail Co. support team ¦ Date: 15 August 2026

# What Works

Backend API (Laravel 11 / MySQL) — all four support flows are built end-to-end with validation, error handling, and tests:

| Feature | Endpoint(s) | Status |
| --- | --- | --- |
| Order status | GET /api/orders/{orderNumber} | Working |
| Returns & refunds | GET /api/returns/{orderNumber}, /returns-instructions | Working |
| Stock availability | GET /api/stock/{sku} | Working |
| FAQ / self-service | GET /api/faqs, /api/faqs/{id} | Working (fixed 15 Aug) |

# What Was Known-Broken (and fixed)

FIXED — 15 AUG FAQ data was missing entirely. FaqFactory existed but no seeder called it, so /api/faqs returned empty and the frontend showed a generic "system error occurred" (a 500 from a DB exception, not a code bug). Fix: added FaqSeeder.php (10 FAQs across all categories) and wired it into DatabaseSeeder.php. Merged to main.

# Known-Broken / Needs Attention Before Full Handoff

FIXED — 15 AUG Stock data has the same seeding gap. ProductStockSeeder.php exists but was not called from DatabaseSeeder.php — fixed alongside the FAQ fix on 15 Aug.

OPEN RISK FAQ frontend page location is unclear. A working FAQ UI was seen running locally, but its source template could not be found in the repository on any branch. Needs to be located and committed before handoff.

MONITOR Generic error messages only. All controllers return a fixed 'system error' string on any exception with no logged detail surfaced to the API consumer. Northstar's team should monitor storage/logs/laravel.log for root causes.

# What Northstar's Team Needs to Run/Maintain This

- Stack: PHP 8.2+, Composer 2.x, MySQL 8+ (built/tested against XAMPP locally).

- Setup: composer install → copy .env.example to .env → php artisan key:generate → set DB credentials → php artisan migrate:fresh --seed.

- Local run: via XAMPP (Apache + MySQL both running), served at http://localhost/northstar-support-mvp/public/, or php artisan serve (http://127.0.0.1:8000).

- After any git pull with new PHP files: run composer dump-autoload if class-not-found errors appear.

- Database is empty on a fresh clone unless --seed is run — root cause of both the FAQ and Stock issues above.

# Recommended Next Steps

- Locate/commit the FAQ frontend template.

- Add basic uptime/error-log monitoring before customer traffic hits the API.

- Verify a clean clone + setup end-to-end with a teammate who did not write the code.