TEAM CHARTER Northstar Support Deflection MVP Team/Pod size: 4–5 ¦ Sprint: 5 days ¦ Client: Northstar Retail Co.

1. Roles & Ownership

Each teammate owns specific features end-to-end (backend + tests). Ownership tags appear in code comments and commit messages (e.g. "Owner: Thando" on FAQ work).

| Area | Owner |
| --- | --- |
| Orders / Returns API | Nigel |
| Stock Availability | Sheryl |
| FAQ / Self-service | Thando |
| Frontend / Dashboard UI | Sheryl |
| QA / Audit log coordination | Nigel |

2. Communication Rules

- Primary channel: [team chat tool — e.g. WhatsApp/Googlemeet], used for day-to-day updates.

- Daily check-in, same time each day (suggest 9:00 AM), max 10 min: what shipped yesterday, what's planned today, any blockers.

- Response-time expectation: acknowledge messages within 4 working hours on sprint days.

- Blockers get flagged in the team channel immediately — not held until standup.

3. Deadlines & Cadence

- Deadlines follow the 5-Day Timeline in the project brief (Setup → Build → Build → Checkpoint → Delivery).

- Board status must move the same day work happens. Batched end-of-sprint updates are not acceptable per the brief's non-negotiable rules.

- Each board task must be ≤4 hours of work. Any task that grows beyond that must be split immediately, not absorbed silently.

4. Git / Commit Conventions

- Branch naming: feature/<short-task-name> (e.g. feature/faq-api), one branch per board task.

- Commit message format: <type>: <what changed> - <why it matters> — e.g. "fix: add FaqSeeder and wire into DatabaseSeeder - FAQ table was empty on fresh installs".

- "wip" / "updates" / other non-descriptive messages are not acceptable, per the brief.

- Pull requests required before merging into main; at least one other teammate reviews before merge.

5. Conflict Resolution

- Disagreements on technical approach: raised in the team channel, decided by majority vote if not resolved within 30 minutes of discussion.

- If a teammate shows zero visible commit/board activity for 2+ consecutive days, the team lead flags it directly to that person first, then escalates to the pod/facilitator if unresolved within 24 hours — per the brief's non-negotiable escalation rule.

- Peer Reliability Index feedback (Assignment 3) stays confidential between each individual and the facilitator; only aggregate patterns are shared with the team.

6. Definition of Done (applies to every board task)

A task is only "Done" when:

1. Code is merged to main via reviewed PR.

2. It has a passing automated test (where applicable) or manual verification steps noted in the PR.

3. The board card is moved to Done on the same day the work lands.

7. Signatures

| Name | Role |  | Signature |  | Date |  |
| --- | --- | --- | --- | --- | --- | --- |
| Thando Patel | FAQ / Self-service |  | Thando Patel |  | 16 August 2026 |  |
| Nigel Matekwa | Orders / Returns API & QA / Audit log |  | Nigel Matekwa |  | 16 August 2026 |  |
| Sheryl Kerubo | Stock Availability & Frontend / Dashboard UI |  | Sheryl Kerubo |  | 16 August 2026 |  |