Project Board

Northstar Support Deflection MVP — Columns: To Do → In Progress → Done. Each task ≤4 hrs. Board status moves same-day as work.

| # | Task | Owner | Priority | Definition of Done | Status |
| --- | --- | --- | --- | --- | --- |
| TASK-01 | Design DB schema for orders, returns, products, FAQs | Nigel | High | Migrations written for all 4 tables, reviewed by 1 teammate, run cleanly on a fresh DB | Done |
| TASK-03 | Seed fictional orders + returns test data (SupportDataSeeder) | Nigel | High | Seeder inserts ≥10 orders and matching returns covering every status; verified via php artisan db:seed | Done |
| TASK-06 | Build Order status API endpoint | Nigel | High | GET /api/orders/{orderNumber} returns 200 with order status for a valid number, 404 for unknown, validated input | Done |
| TASK-07 | Build Returns/Refunds API endpoint | Nigel | High | GET /api/returns/{orderNumber} and /returns-instructions return correct status codes and data | Done |
| TASK-08 | Build FAQ migration, model, service, API endpoint | Thando | High | GET /api/faqs returns 200 with active FAQs (filterable); GET /api/faqs/{id} returns 200/404/422 correctly | Done |
| TASK-08b | Seed FAQ data (FaqSeeder) | Thando | High | Seeder inserts a realistic FAQ set across all categories; /api/faqs returns real data on a fresh install | Done (fixed 15 Aug — originally missing) |
| TASK-17 | Seed fictional product/stock data (ProductStockSeeder) | Nigel | Medium | Seeder inserts 10+ product variants across SKUs/sizes/stock levels, incl. ≥1 out-of-stock item per SKU | Done — code written, not wired into DatabaseSeeder until 15 Aug fix |
| TASK-18 | Build Stock Availability API endpoint | (assign) | Medium | GET /api/stock/{sku} returns 200 with variant/size/stock info, 404 for unknown SKU | Done |
| TASK-20 | Add stock availability section to dashboard UI | (assign) | Medium | Customers can check size/color variant stock on the dashboard without opening a ticket | Done |
| TASK-21 | Build FAQ frontend section (search + category filter) | (assign) | High | Dashboard has a working FAQ search/browse UI calling /api/faqs, committed to the repo | Needs verification — UI seen running locally but source not found in repo on any branch |
| TASK-22 | Write feature tests for Stock and FAQ APIs | (assign) | Medium | StockApiTest.php and FaqTest.php cover success, 404, and validation-error cases; all passing | Done |
| TASK-23 | Write 1-page go-live readiness note | (assign) | High | Note covers what works, what's known-broken, and setup/run instructions for Northstar's team | Done |
| TASK-24 | Verify full local setup from a clean clone | (assign) | High | A teammate who did not write the code can follow the README and get a fully working app with no manual data entry | To Do |

Notes

- Owners marked (assign) should be filled in with actual teammate names before submission.

- TASK-08b and TASK-17's seeding gap were both discovered during this sprint's debugging pass — same root cause (seeder written but never called from DatabaseSeeder.php). Both are now fixed as of 15 Aug.

- TASK-21 is the one open risk for handoff — flagged in the go-live note.